HarbourLogistik GmbH -- HarbourSense v1.4

RISK MANAGEMENT FILE  |  Ref: RMF-HS-v1.4-2026

Pursuant to EU AI Act Article 9 and Annex IV

Risk tier: HIGH -- Annex III para 2 (critical infrastructure)

Date: 2026-03-01  |  Status: DRAFT (not yet formally approved)

1. SCOPE

HarbourSense v1.4 detects anomalies in sensor telemetry from Hamburg Harbour

cranes and container-handling equipment. Deployed by Hamburger Hafen und

Logistik AG (HHLA). Processing 5000+ sensor readings per hour.

2. IDENTIFIED RISKS

R-001  False negative anomaly (missed equipment failure)  CRITICAL

R-002  False positive anomaly (unnecessary shutdown)      HIGH

R-003  Adversarial sensor spoofing / cyber attack         HIGH

R-004  Sensor data quality failures                       MEDIUM

3. MITIGATION MEASURES

R-001: Dual-sensor redundancy; human operator confirmation required.

R-002: Dynamic threshold tuning; false-positive rate monitored weekly.

R-003: [OPEN] Adversarial robustness framework not yet implemented.

R-004: [OPEN] Data validation pipeline under development (ETA Q3 2026).

NOTE: Items marked [OPEN] represent known gaps pending remediation.

This document is in DRAFT status and has not received final CRMO sign-off.

4. HARMONISED STANDARDS

ISO/IEC 42001:2023 (planned adoption)

IEC 62443 series (OT/ICS cybersecurity) -- partially implemented